## Slide 1: Tuesday 22-02-11
Mystery unable to inject: timing, BIS, SIS…
8:15 to 12: 30 Injection/LBDS studies
  Fine delay adjustment of injection kickers
  Synchronization of MKI with AGK
  TCDQ position interlock tests
  Voltage lower limit tests
  Tried to inject B1 in bucket 31241. Did not come in. Probably stopped by SIS, IQC or so as it was not tried to pulse the kickers. Injected at old limit = bucket 31141, but IQC complained that beam in wrong bucket. Conclusion: maximum bucket which can be injected to be tested with experts around.
95% of test of beam dump/injection without beam completed

## Slide 2: Access system
Access to Beam dump OK. DSO tests are now considered to be completed successfully. The beam permit has been updated accordingly by BE-RSO
Tests on BIS loops, concerning injection and beam dump. Loops not linked. Cut B1 freq. A -> B1 beam permit loop open. PM detects both frequencies were cut -> second frequency cut par le CIBG. System can be re-armed without expert acknowledge as no errors found. On BIC expert supervision frequency signals crossed (CIBC supervision program). Cut B1 freq. B -> cut both frequencies B1. Cut B2 freq. A -> both freq. B2 cut. B2 BIS loop open. Cut B2 freq. B -> both freq. B2 cut. B2 BIS loop open.

## Slide 3: Ramp 1 - 13:35
Most of B1 lost at the beginning of the ramp: lost QFB -> beam losses due to resonance -> then also OFB stopped. No point to continue the squeeze with one beam only. We dump and try a dry squeeze to check the new calibrations for beta*.

## Slide 4: Dry squeeze
Calibration & Machine protection test for collimator beta* limits.

## Slide 5: Ramp 2 – 16:32
Lost beam 2 - chromaticity
Beam 1 - vertical

## Slide 6: Injection

## Slide 7: RAMP 3 – 18:00 Tune

## Slide 8: Chromaticity in ramp

## Slide 9: Orbit in ramp
Orbit RMS evolution during the ramp, vertical plane was kept better than 30 um during the ramp, horizontal better than 70 um, dominated by offsets around the IRs that cannot be corrected by the Orbit-FB

## Slide 10: Squeeze (b*=3 m)
Orbit, coupling correction, beta beating measurements

## Slide 11: Squeeze
Squeeze (b*=3 m to 1.5 m): Coupling increasing during the squeeze. B2 loss
Squeeze (b*=3 m to 2 m): OFSU does not read any real time trim. Switch OFF the feedbacks.

## Slide 12: Squeeze (b*=11 m, 3.5 m)

## Slide 13: Squeeze (b*=2 m, 1.5 m)
Corrections to be calculated and implemented

## Slide 14: Overnight
LBDS Test: Beam dump at 1.4 Tev
LBDS Test: Beam dump at 2.4 Tev
Chroma measurements at injection and start of ramp

## Slide 15
Time from RB@100A to Ramp start = 60min
Time from RB@100A to Ramp start = 129min
Q’H
Q’V
Q’H
Q’V

## Slide 16
B1 not injected as problem with vacuum signal input to LBDS (Vacuum_1_Digital) that caused the MKB_1 to trip.
B2 Chroma Evolution at 450 GeV
Alick Macpherson

## Slide 17: Incoming
Weds am | Cryo intervention in point 2
Weds pm | Injection nominal bunch
Weds pm & night | Reference orbit at 450 GeV + bump non-closure. Experimental dipoles.
Weds night | Transverse damper setup
Orbit feedback with variable separation and crossing angle through the ramp
Aperture at injection
Beta beating correction and measurement through the squeeze
Reference orbit at flat-top and during the squeeze with separation / crossing angle

## Slide 18: Access
Cryo intervention Pt. 2 Wed 23/2: ramp down at 08:00
Access from 09:00 – 12:00
  Requiring RP:
    ZDC. R1 for ATLAS (2 hours)
    RCBH30.R2B1 (UJ27) – EPC Piquet
    DFBAH-LCM pressure controllers in Sector 45 (UJ47) - Cryo operator
    RPLA.30L4.RCBV30.L4B1 (UJ43) – EPC piquet
    Long. Prof Monitor – RA43/47 – F. Roncarolo
    UJ56
    RCBV11.R8B1, RCBH31.L1B2, RCBH34.L1B1 – 60 A power converter (UJ87) – L. Ceccone
    RSS.A78B1, RPMBB.RR77 and RPMBA.RR77 –problem (UJ83 – towards pt. 7) – M. Bomont
    RQT13.L7B1 tests (UJ67) – M. Bednarek
    Wifi problem in RE72 (UJ67 – IT)

## Slide 19: Access
  Not requiring RP
    UPS problem in US45
    Network intervention UA43/47 and US45 (I. Gard)
    Access in point 8 (UA83) RSFF2.A78B2 switch
    Access in point 6 (UA63) RQTD.A56.B1 switch
  Intervention not requiring access in the tunnel:
    Power converter RD1.R5. Issue with the temperature of the building