## Slide 1: Wednesday 29th August & night
AM intervention to remove mirror and arm BSRT B2 at IP4
  The intervention of removal of the mirror and its support was successfully completed by the colleagues from BI: the support fingers of the mirror were found deformed and the mirror just fell in a safe area while removing it. A flange was put in place with a gasket; the pumping is ongoing and a first leak detection indicates a good tightness.
  Estimate in the afternoon was that vacuum will be ok Thursday noon. Get vacuum equipment out Thursday morning
BSRT B1 also blocked out as a preventive measure
  Both undulators stopped
Compensatory measures to run without abort gap monitoring
  Regular abort gap cleaning exercises
  Monitor losses at the collimators

## Slide 2: Present vacuum status 5L4

## Slide 3: Other
13:21 Compensator in Point 2 down
21:32 A first attempt to connect the SR2 TCR compensator caused the trip of the filter and consequently of the IP2 cold compressor.
  Also problems RB12 and RB23
01:00 Cryo Start back
01:29 LHCb dipole tripped due to electrical perturbation
  OK for restart…
02:46 POPS back in the PS

## Slide 4: The Plan
This morning
  Compensator IP2 and RB12, RB23 to be sorted out
  Ramp ALICE
  LHCb dipole
  Recover vacuum @ BSRT
    Get equipment out
    Open valves – to be confirmed
Finish LHCb polarity change
  Fill 2 x 6 bunches to check head-on collisions on all IPs
Physics
On the waiting list
  Totem in at end of fill
  RF batch-by-batch blow-up