## Slide 1: Thursday 29.11. after the MD
04:00–07:00 Pilot ramp (3 on 3 nominal bunches with collisions in point 1/2/5/8) + asynch. dump test in collision
07:00-09:00: IR8 aperture measurement (M. Giovannozzi et al.)

## Slide 2: Planning
10:00 – 13:00 Access:
  ALICE network switch (US25) – Impact 22030 (16+0696)
  60 A PC RCBV27.L5B1 and RCBH26.R3B2L (RP required), sub-converters of RQD.A12, RQD.A23, RQF.A23. Contact V. Montabonnet
  RB.A67 QPS_OK (communication problem MB.C13L7)
  Sublimation MKI2/8 (UA) – Vac. Piquet
  BLM (point 7 – PM76 - RP required) (contact: E. Effinger)
  ATLAS (field off), CMS
  BGI (point 4) – RP required (contact: M. Sapinski)
  TED TI2? – RP required (contact – to be checked with SPS team)
  BLM optical link – Point 4 (tbc) – RP required – Contact E. Effinger

## Slide 3: Planning cont.
13:00-14:00 Pre-cycle
CMS should be ready for physics at 14:00
14:00 – 17:00 Bunch length reduction and heating (B. Salvant et al.)
Evening: Physics fill – satellites for ALICE
Tomorrow:
Short (1/2 hour) physics fill with high brightness beam (compression and merging) – 78 bunches (exact filling scheme tbd)