## Slide 1: Yesterday
Power back around lunchtime
Access until 12:30
  Totem winkled out last
  QPS tests on sector 12
Pre-cycling interruptus by re-energization of SVCs around the ring
Access (6 & 4) again for beam dump in the shadow
20:15 Pre-cycle again
22:15 Beam circulating again

## Slide 2: Overnight
Aperture checks in IR8
Loss cyro instrumentation ROFA45.B2
  temperature monitoring – masked, to be superlocked
  force cryo start cryo maintain
Beating team started, finished at 8:15
Collimators in coarse, BLMs in 3 & 7 unmasked
Number of problems with LBDS
  sync problem with BETS
  XPOC failure
  IPOC – retriggering
  LBDS be woken up all night
  similar problems this morning

## Slide 3: aperture IR8

## Slide 4: Example

## Slide 5: Beating
Beta-beating experiment finished for now... 1. Beam 1 has a positive effect from the corrections applied. 2. Need to understand IR7 results more carefully for Beam 2. All trims and tunes reset to initial settings.
Off line analysis to follow
Capture not used