## Slide 1: Friday
Morning: sorting out injection, as we were off quite a bit in phase (and bucket).
  Synchro loop had to be recalibrated.
Problems with XPOC and IQC – most likely effects of modifications made during TS.
Lost cryo Pt 8 (communication) around 11:30. Immediately clear that this would take long…
Rest of the day
  Access,
  Cryo intervention on D3 valve & T control,
  RF conditioning – all OK.

## Slide 2: Friday
Evening-night:
  D3 seems OK. A current lead voltage problem was fixed by a reset.
  Vac. piquet had to intervene to re-open valves in Pt8. VELO ion pumps had to be restarted for this.

## Slide 3: Today
Cryo back late morning.
Precycle.
Test cycle with probe, test dump at 3.5 TeV.
Fill with 2b (and probe) in collisions – for betatron loss maps and asynch dump:
  Start with a few hours in stable beams for length scale calibration.
  End with loss maps.
First ramp up fill with 50 ns - 228b.
Sunday VdM fill.
TOTEM/ALFA postponed to early next week.