## Slide 1: Friday 16.4.
05:30: Physics fill from the night shift
09:50: Start squeeze in IR 1 & IR5:
10:58: Start squeeze in IR8:
  b-beat correction using ‘knobs’ for Q5 and Q6 adjustments.
  RQS.A56B2 tripped with a fast power abort at 11:25 when squeezing IP8  probably due to settings in squeeze file
12:20: Start squeeze in IR2:
14:31: Beam dump from SIS (missing COD signals):
  Just before we could start b-beat measurements.
16:30: 3 hour access:
  Quench heater problem in S67; Cryo temperature sensor for RQTL9.67; RCBV17.L1B1 & RCBV12.L4B1 fixed by EPC; CMS, ALICE, ATLAS and TOTEM; Compensator Pt8 (switch ON);
19:00: Access finished and machine closed:
  Problems closing the tunnel (sirens); beam only back at 03:00am.

## Slide 2: Saturday 17.4.
06:00: Physics fill from the night shift
16:40: Start squeeze in IR 1 & IR5:
  b* = 2m reached at 17:10  ca. 30 minutes total for squeeze
17:30: Start squeeze in IR8:
  b* = 2m reached at 17:55  ca. 25 minutes total for squeeze
  b-beat correction using ‘knobs’ for Q5 and Q6 adjustments done via settings.
18:05: Start squeeze in IR2:
  Reached b* = 5m but lost most of Beam2 after trip of RQS .A78B2. Caused by too high dV/dt in function settings.
  Continue squeeze with Beam1  change of b–beat during squeeze is small!
23:30: Preliminary studies for TCD adjustments with Beam1 only
01:00: Preparing new fill for the night
06:45: Beam dumped:
    again via missing COD signals in SIS

## Slide 3: Saturday 17.4.
b-beat for Beam1 at b* = 2m in IR2 (all other IPS at b* = 2m):

## Slide 4: Saturday 17.4.
Losses during AC dipole measurements (b* = 3m in IP2):

## Slide 5: Sunday 18.4.
09:00: Preparing new Physics fill.
  11:30: Stable beam conditions
  followed by luminosity scans in the experiments.
15:00: Beam dump via BIC:
  Lost BLM signals in Pt4.
18:30: Preparing new fill for squeeze studies.
  19:20 starting the ramp with orbit feedback
  21:00 both beams lost during coupling correction (BLM in IR7)
22:30: Preparing new fill for the night.
  Sector 21 down following strong beam loss in R1, starting at cell 18.
  Quenched magnets are : A20R1, B20R1, C20R1, A22R1. Dipole B21R1 was quenched a bit later by the QPS itself
  RQD in S12 weas not at injection level!

## Slide 6: Sanday 18.4.
Trajectory in transfer line:

## Slide 7: Sanday 18.4.
Losses in Sector12:

## Slide 8: Sanday 18.4.
Lost frames for BLMs in Pt4:

## Slide 9: Sanday 18.4.
Orbit during ramp with feedback on:

## Slide 10: Sunday 18.4.
01:30: Beam back.
  01:50:Both beams circulating.
  02:00: starting ramp.
  03:30: at 3.5 TeV.
  03:55: stable beams.
  05:15: Both beams dumped; perturbation by electrical network?
06:30: Preparing new fill

## Slide 11: Monday 18.4.
Plan for the day:
  Repeat ramp and squeeze procedure at end of physics fill.
  End of fill studies for establishing ‘stable beam’ conditions with squeezed optics.
  Afternoon: Damper studies
  Physics fill for the night.