## Slide 1: Tuesday
End of fill 1393
  Movement of suspicious Roman pots OK
  Luminosity scan OK
    emittance estimates from lumi scans: h: 3.2 um v: 3.6 um
  No wire scan due to intensity interlock (1.5 1013 per beam)
  Beams dumped 09.45
Access through the end of the morning and all afternoon
  Scheduled for CMS and ALICE
  QPS S34, MB.B9R3 needed soon after
  Revealed water leak. Took from 11.15 to 18.45
    Seems like the evacuation hose was blocked up. More news about this tomorrow....
    ATLAS
    QPS in PM25 (delayed due to lift maintenance)
    TCTs L1
    CMS

## Slide 2: Tuesday
BI systems studies postponed
Beam from 20.00
Some problems in the PB/PSB
Physics fill 1394 from 22.00
  < N > 1.1 1011
  No emittance measurement before ramp (intensity)
  Tune measurements lost during ramp
Stable beams from 24.00
  Initial luminosities around 0.67 1032
Beams lost at 01.45
  because of a "BLM_energy_check" interlock.
  BLM in L7 were lost
  BLM data missing sector 6-7 - cfv-sr7-blml.. Reboot

## Slide 3: Fill 1394 - vacuum

## Slide 4: Fill 1394 – Stable beams

## Slide 5: Fill 1394 – clean dump

## Slide 6: Fill 1394 - PM

## Slide 7: Wednesday
Early hours
  Booster problem (low level RF)
  LHCb VELO interlock
Next
  Quench test
  Injection setting up for next step (includes 24 bunch injection)
  PLL ramp ?
  Physics with 200 bunches

## Slide 8: Outstanding requests
Dedicated fill to complete VdM scans
  Around 1 shift needed
Quench test (Wedn. – TBC) – Coord.: Joerg Wenninger
Transverse damper – 2 h without beam – no access W. Hofle
MKQA & AC-dipole – will need another access – E. Carlier
Voltage rampdown@injection
Test of new beam presence flag system – M. Gasior
CO security intervention to be scheduled - A.Bland
RCBH15.L6B1 to be exchanged
Mods to Q meter electronics (RS et al, from Thursday)
BCT access (JJG)
BI – Coord. J. J. Gras (see next)
Pumping station point 2 (30 mins access)

## Slide 9: BI MD - c/o JJG – One Shift
PLL studies
Measure the sensitivity of Marek’s new beam presence detection system
Check the linearity of the fast BCT’s in the new configuration for nominal bunches
Tune the High BW/Low Gain fast BCT calibration for the coming ion run
Measure the High BW/Low Gain fast BCT sensitivity limit and linearity for low intensity bunches (ion run)
Re-check BPM sensitivity limit
Calibrate the abort gap over the whole ramp
Check the abort gap acquisition gate timing resolution and stability
Commission BGI in preparation to ions
Check BSRT/BGI/BWS cross-calibration including corresponding emittance logging
Test and compare bunch/bunch profile measurement via BWS and/or BSRT
For all this, we would need the 2 rings for a few hours at 450 GeV then a ramp and again a few hours at 3.5 TeV.
This would be really difficult to fit in a 4 hour slot. 8 would be perfect but we could try with 6.

## Slide 10: Scheduled lift maintenance
Some preventive maintenance has been requested on the LHC lifts, and agreed according to the following planning:
  Tuesday 5 October: PM15 from 8h to 12h00; PM25 from 13h30 to 17h30
  Wednesday 6 October: PX24 from 8h to 12h00; PZ33 from 13h30 to 17h30
  Thursday 7 October: PM85 from 8h to 12h00; PZ85 from 13h30 to 17h30
  Tuesday 12 October : PM56 from 8h to 12h00; PM65 from 13h30 to 17h30
  Wednesday 13 October: PZ65 from 8h to 12h00; PM76 from 13h30 to 17h30
  Thursday 14 October: PM45 from 8h to 12h00; PZ45 from 13h30 to 17h30