## Slide 1: Status with LHC Beam
Coordination: Mike Lamont, Ralph Assmann
Last week coordination: Malika Meddahi, Joerg Wenninger
Thanks to operations, equipment groups and experiments

## Slide 2: Last Two Weeks
Last week: Technical stop, advanced to fix finger problem in IR2 injection region.
Friday/Saturday: Recovery. LHCb spectrometer recovery. Test ramps with 1b x 1b and 2b x 2b. End of fill: Off-momentum loss map.
Stable beams since then:
  Stable beams, fill 1439, 312b, peak lumi 1.5e32, 10h42, OP ended
  Stable beams, fill 1440, 368b, peak lumi 2.1e32, 11h20, OP ended
  Stable beams, fill 1443, 368b, peak lumi 2.1e32, 2h16, UFO
  Stable beams, fill 1444, 368b, peak lumi 2.0e32, 7h13, OP ended
  Then step up to 424b, but no stable beams yet…
ATLAS has now 39.37 pb-1. Last week: 15.7 pb-1.

## Slide 3: Fill 1440

## Slide 4: Vacuum fill 1439
7E-8

## Slide 5: Vacuum 368b
1.5E-7

## Slide 6: Vacuum spike F1440 – Pt5
3.5E-7

## Slide 7: 1440
Around 6 pb-1 in Atlas & CMS

## Slide 8: 1442 - UFO

## Slide 9: End 1443 – 07:50 - UFO

## Slide 10: Dump 3.8e13p with Slow Losses
450 GeV
83.8 s loss dump
Low tunes
Neg. vert. chroma
TCTVB.4L2

## Slide 11: Was the TDI…


## Slide 12: Solenoids off/on
ATLAS vacuum
…see vacuum talk…

## Slide 13: Losses in Stable Beams (Linear Scale)
… all normal
Betatron Cleaning
Start of stable beams…

## Slide 14: Vacuum

## Slide 15: Pressure History Beam Dump

## Slide 16: Wednesday 27.10.
01h04: Both beams filled with 424b. Had to dump at 450 GeV to reset QPS_OK on RB_A23/RQF/RQD_A23. Ramp down and pre-cycle.
02h46: Injection.
04h06: Start ramp. 424b.
04h23: Beam dump just after arriving to 3.5 TeV. TCTH.4R8.B2 BLM in IR8 triggered on 0.6s running sum. A few 10’s seconds before saw strange loss patterns. Beam-gas scattering?
05h26: Injection.
07h21: Start ramp. 364b.
07h27: Beam dump due to SIS error on beam energy (timing telegram or something else?). Beam dump fine.

## Slide 17: 424b Losses 3.5 TeV

## Slide 18: Losses Last Second Before Dump

## Slide 19: Beam Dump 424b at 3.5 TeV
40 ms
… at 40 ms integration time for BLM’s

## Slide 20: Loss at MKI Over 60 ms
40 ms

## Slide 21: Vacuum CMS

## Slide 22: Last night – R8
Injection
Beam dump

## Slide 23: L8 & R8

## Slide 24: R8 – Q5 - 6 - 7

## Slide 25: R1
6R1
7R1
5R1
2e-8
5e-9

## Slide 26: Next few days

## Slide 27: Next few days
Run for physics until Thursday pm
  368 bunches…
  400+
  Deliver 40+ pb-1
Friday
  Test ramp BI/TOTEM
  Switch to 50 ns.
Monday/Tuesday next week
  Provisionally machine development
Wednesday – switch to ions
  Contingent on delivery of integrated luminosity target

## Slide 28: 50 ns
Start injection with 12 bunches (all fills will have the first injection with 12 bunches).
The first physics fill will be done with 112 bunches and 4(12+12)bunches (from 2 PH injections), in total 108 bunches.
  This gives not yet the full beam-beam effect.
Further fills will be done with 200 bunches, 300 bunches and 400 bunches if there is sufficient time.
  To be re-discussed if priority should be given to MD studies.
The fill with 200 bunches will be done with batches of 24 bunches, from 2 booster rings.

## Slide 29: Experiments
40 - 50 pb-1
Alice – fill without dipole
Totem – dedicated fill
Totem – 90m
Longitudinal scan

## Slide 30: Provisional planning
Until Friday 08:00 | Physics 150 ns 400+ | 
Friday 08:00 | Switch to 50 ns | 
Friday 17:00 | Test ramp 4+1 BI-TOTEM-AGC | 8 hours
Overnight Friday | MD – IR aperture | 8 hours
Sat – Mon a.m. | 50 ns – into stable beams and push including 1 fill with Alice dipole/sol off | 
Mon – Wednesday | Quench test(s) RF MD 1 & 2 Longitudinal scan |