## Slide 1: Recovery from TS
18:30: cryo back in whole ring, also for RF cavities.
Preparing to power. Problem with quench loop S23. Access to fix it.
23:00: beam 1 cavities will not be ready for the night –more conditioning required overnight.
    Beam 1: Cav 1-4 ready at injection settings Cav 5-8 need further conditioning overnight (mainly 5B1 but the whole module must be either conditioning or operational)
    Beam 2: All cavities OK and beam can be injected in ring 2.
HWC tests on S56.

## Slide 2: Recovery from TS
02:00 Problem with RD3.LR4. Quench suspected. Lost cryo in MS.
Investigations by MP3 piquet on RD3.LR4. U_HTS reached 3mV. Problem cannot be reproduced.
05:00 Precycle of RD3.LR4. OK this time.
Problems with DIP: TI2(8)-SETUP signals missing.
Preparing for injection. Record noise on B2 FBCT.

## Slide 3: Today
Recover RF beam1.
Test cycle with probe, test dump at 3.5 TeV.
TOTEM/ALFA – if not too late.
Else check injection with 50 ns, first cycle with 228b.