## Slide 1: Friday 19th August
Cryo Recovery from power cut
  Difficulties cryo recovery sector 45
  Report cryo experts
Machine Recovery
  Free wheel Diode on triplet L1 to be fixed this morning
  Everything else looks ok after interventions on
    QPS
    PC
    Compensators reconnected
    BLMs
    BIS
    RF
    BI
Additional work done
  Beam down TI2 for SPS Q20 optics
  Installation BI matching monitor (almost finished)
  ISRM (Internal Splice Resistance Measurement)

## Slide 2: Plan
Beam back when cryo conditions will allow
Machine Protection after power cut
  All looks ok
  Will dump pilots with post mortem at injection to check
  If OK will take 1380 bunches for physics

## Slide 3: Outstanding
TOTEM & ALFA moving in during stable beams
  Totem: earliest on Monday
  Alpha: on demand, allowed after 6h of stable beams
‘End of fill’ tight collimators
  After about 10 h of stable beams and during day time
  In Adjust
Transverse damper set-up at injection for higher bunch intensities
  After Technical Stop
90m optics
  On Tuesday afternoon, before MD period starts Wednesday morning