## Slide 1: Tuesday 22.5.2012

## Slide 3: Tuesday
6:30 injection beam after collimator problems sorted out
7:17 dump by interlock BPMs: pilot being excited by the injection cleaning  Switched off injection cleaning for the third injection for the next fill.
8:48 – 4: 24 stable beams fill# 2651
  5.8 1033 cm-2s-1 peak Luminosity
  1.43 1011 average bunch intensity at injection – rather big variations
Delivered 205 pb-1 average to Atlas and CMS in 19:35 hours

## Slide 5
15:18 the B1 bunches #1, #2 and #4 all of a sudden experienced a sharp loss (collisions in IP8 only)

## Slide 6: Bunch intensities and losses after 15 h collisions

## Slide 7: Wednesday Morning
4:24 beam dumped by operator
6:00 re-injecting lengthened by issues with the SPS bunch length
8:00 filling again

## Slide 8: Varia
The request for abort gap cleaning was changed from 5e9 to 1e10 for beam 1 only.
BSRT and especially the AGM: closing of application should not affect operation
Take Soft Start data immediately after a beam dump at full energy when the MKIs are close to or above the MKI temperature interlock threshold
Take measurements (manual at the time being) head-tail monitor – investigate automatic triggering, possibly on BBQ amplitude
Vacuum will need an access to repair a pumping group in S45 (not urgent)