## Slide 1: Tuesday 10th July & night
07:36 Dump after high pile-up MD.
  Pile-up of 65 (CMS) and 70 (ATLAS)
08:09 Lost Cryo matching section R8 ('warm bubble').
09:16 Cryo back, pre-cycle.
10:04 Start of 25 ns injection MD. Injecting probe.
  288 bunches injected with high chromaticity
13:15 End of 25 ns MD. Start pre-cycle for ATS MD.
14:27 Injection of first ATS probe.
16:09 First ATS ramp. The intensity was lost when trimming the RF frequency for dispersion measurements.
18:46 Second ATS ramp followed by squeezing: successful
  03:13 beta*=0.10 m, beam 2 only.
04:14 ATS beam dumped
05:05 Injection probe for beta* levelling MD

## Slide 2: 25 ns MD
Successfully injected 288 b for B1 and 144 b for B2
  Using chromaticity's of +15 both planes
  288 b injection losses at 12% of dump threshold (very good !) with emittances of 3.3 um
Losses along the batch due to e-cloud
288 b stable with high chromaticity
  Trim chroma on B2 down by 10 units on both planes blindly: no effect circulating
  Inject 72 bunches with lowish chroma (+3, +5) OK, already some scrubbing effect
  Dump on injecting 144 bunches with lowish chroma: beam unstable, BLMs

## Slide 3: ATS MD & Beta* levelling
See MD overview slides Giulia

## Slide 4: The Plan
Wed 16:00 Finish floating MD (Beta* levelling ongoing)
90 m run
  Roman Pot settings approved
  Loss maps:
    Betatron loss maps at the end of the squeeze (separated beams), followed by positive off-momentum in physics.
      4 bunches per beam: 2 for ADT loss maps at the end of the unsqueeze, the other 2 bunches to establish reliably collisions for off-momentum.
    Asynch dump in physics (with Roman pots in, obviously).
      2 bunches per beam
  Wake up the experts to validate loss maps
  90 m data taking during physics run
    Filling scheme 650ns_112b_4bpi_28inj_highBeta
    If short of time: 525ns_144b_16bpi_9inj_highBeta
Thu 16:00 Back to production OR Split collision beam process. Strategy to be determined today.