## Slide 1: LHC summary week 32
Coordination: Mike Lamont & Jan Uythoven
Gianluigi Arduini and Elias Metral in close attendance

## Slide 2: Week 32

## Slide 3: Week 32 - fills
Integrated luminosity for the week: ~720 pb-1

## Slide 4: PERFORMANCE

## Slide 5: Luminosity

## Slide 6: Bunch intensity

## Slide 7: Emittance
Chart: Emittance from luminosity

## Slide 8
Rende Steerenberg, Bettina Mikulec, Verena Kain et al
Last LMC…

## Slide 9: Timeouts
Monday:
  Spent most of the shift with no beam from the SPS, due to a problem with the PFN switch on the SPS MKE4 (9 hours)
TDI IP8 which got stuck when moving out after injection, resulting in a large angle.
Thursday
  SIS triggered following network issue in CCR
  Access (Atlas Xenon), while SPS is still down for EDF intervention.
Sunday
  BPMS triggered after 144b injection – N times – fixed by Eva Calvo

## Slide 10: BPMS
Eva Calvo

## Slide 11: Stability level investigations
Fill | Date | <Ib> | Q’ | Oct | TFB | Comment
2911 | Sat | 1.51 |  | 417, 475 | reduced in collision | Heavy losses in squeeze Saved by raising Q’
2912 |  | 1.52 | +5 | 417, 475 |  | Looking good
2913 |  | 1.56 |  | 417, 475 |  | Losses in collision BP
2915 |  | 1.52 |  | 330, 417 |  | Losses in collision BP
2917 | Mon | 1.48 | +2 | 150, 417 | reversed | Losses end squeeze
2918 |  | 1.48 |  | 150, 417 |  | Losses end ramp (after Q’ trim)
2919 | Tues | 1.47 |  | 200, 417 |  | Heavy losses end squeeze
2920 | Tues | 1.46 |  | 200 to 475 |  | Sudden losses flat-top Sudden losses end squeeze
Exploration of octupole -chromaticty space
Octupoles not reversed.

## Slide 12: Octupole polarity switch - Tuesday
Flip polarity at injection: 6.5 A
  Injected 1374 bunches successfully: stable
  Also stable with reduced damper gain
Octupoles at 417 A at flat-top & squeeze
Test ramp with pilot bunches – reasonable measurement of chromaticity through ramp, squeeze and collide
  Measurements fed-forward into settings for next ramp. Aim for chroma +5 at end of ramp all the way into collision
Fill with 12 nominal bunches: no problem
Fill with 480 bunches:
  Stable Beams for 1 hour: no problem
Tune scan at collision shows enough space
  Reduce octupole current after one hour:
  Loose 3 non-colliding bunches at 23 A (from 250 A): OK

## Slide 13: Tune scan at start of collisions
Steps of 1e-3 both planes, both beams
Initial tune +3e-3 with respect to end squeeze (~nominal settings)
Given below – this tune increase in collision beam process removed
-1e-3
-1e-3
-1e-3
-1e-3
etc..

## Slide 14: Reverse polarity operations
Fill | Date | <Ib> | Q’ | Oct | TFB | Comment
2926 | Tues | 1.39 |  | 417,300 | N/C | 480b – no problem
2927 | Wed AM | 1.43 |  | 417,300 |  | Vertical instability squeeze
2928 | Wed PM | 1.48 |  | 475,360 |  | Vertical instability end squeeze
2929 | Wed PM | 1.45 | H+4 V+5 | 510,395 |  | B2V unstable at 1.5 m
2932 | Thu AM | 1.44 | V+2 | 510,395,250 |  | 
2933 | Thu PM | 1.46 | H+2 | 510,395 |  | Heavy losses B2 end squeeze- vertical tune
2934 | Thu PM | 1.46 |  | 510,395,250 |  | Lovely physics fill
Wound up octupoles and then chromaticity until stable
Looking good up to 1.55e11 ppb

## Slide 15: 2927 Tune – B1V

## Slide 16: 2927 Beam sizes

## Slide 17: 2933 Beam 2 vertical tune

## Slide 18: 2933 QTD squeeze functions
2933
Now manually checking these as well… (QFB in ramp issues)

## Slide 19: Luminosity lifetime – fill 2932
Octupoles, Q’ reduced
Systematic reduction of octupoles/chromaticity once in collisions

## Slide 20: CMS magnet status
Temperature (K)
Fast dump
Cause of magnet fast dump is under review. Details will be communicated as they are understood.
Estimated time of CMS “Ready for physics”: sometime Tuesday night (including time for He refill)  to be confirmed Monday
c/o Greg Rakness

## Slide 21: Machine development POST CMS SOLENOID ABORT
Friday morning++

## Slide 22: Machine development program
Friday take beam for polarity checks – intervention in SPS for wire scanner repair (back around midnight)
Sat AM: test ramp for chromaticity measurements through the cycle
Sat 12:00 New SPS optics Q20 in SPS
  Transfer and injection checks into the LHC
  Take beams through the cycle
Sun AM: High intensity tests with normal setup
Sun PM: Transverse damper tune measurement tests
Sun night: Physics
Mon & Tue: Switch ALICE polarity & increase ALICE crossing angle
  24 hour program (injection, tertiary collimators through the cycle, loss maps)

## Slide 23: Polarity checks
MO polarity check:
  applied trims to the MO family by family (32 in total) and observed the shift in Q'' with respect to reference measurements of the nominal machine performed at the start and end. Observations seem to agree with what we expected from the madx predictions for all the families. This will be confirmed offline.
MCO polarity check:
  Powered the MCO family by family (7 for B1, 5 for B2) to k=-30. Observed the Q'' shift for each case. Will confirm the polarities offline but didn't notice any that were wrong during the measurement.
KSS:
  performed AC dipole measurements with the A12 KSS family for beam1 and beam2 powered to k=+0.5. Kicked at +-80Hz and observed shift in coupling well outside the error bar. More analysis offline..
Rogelio & team

## Slide 24: Chromaticity at the end of the week - H
Flat top
Squeeze
Collide

## Slide 25: Chromaticity at the end of the week - V
Flat top
Squeeze
Collide

## Slide 26: Stability investigations 1/2
At flat-top with ~2.16x10^14 p(B1) a ~2.12x10^14 p(B2) and for chromaticity of 11 in both planes
  could reduce the octupoles to 200 A with no sign of instability
  (during this process we kept the chromacity constant by trimming the chromaticity according to the tables established earlier)
Went through the squeeze with octupoles at 540 A and chromaticity of 11.
  Some incoherent losses but no sign of instability.
Gianluigi Arduini et al

## Slide 27: Stability investigations 2/2
End of the squeeze with 2.13 p(B1) and 2.05 (B2)
  Could reduce the octupoles to 200 A with no sign of instability
Trimmed the octupoles to 312 A:
  Chromaticity H could be reduced to 5 units with no sign of instability
  Chromaticity V could be reduced to 7 units - vertical instabilities on selected bunches – heavy losses – end of 144b trains
Trimmed the octupoles to 428 A:
  Chromaticity V could be reduced to 5 units and in that case the beam become unstable with losses at the end of the 144 trains

## Slide 28: Q measurement
Filled Machine with 6x6 bunches for each beam, bucket 1 and 651, both beams.
Kicked the first 6 bunches of both beams and planes for 4 turns every 4 seconds during entire cycle from prepare for ramp to collisions; recorded oscillation transients for computation of tune.
We did not change the excitation tune during the squeeze (kept the injection setting), the system was tracking correctly the tune change during start of squeeze. Increased losses during squeeze due to the blown-up 6 bunches that were kicked. Emittance of the 6 not kicked bunches remained small.
Wolfgang Hofle: We are quite confident the tested method can be used as an operational method to measure the tune. Daniel and Frederic Dubouchet did a great job so everything worked very smoothly.
Wolfgang Hofle, Daniel Valuch, Frederic Dubouchet

## Slide 29: ADT tune measurement test

## Slide 30: Incoming
Alice polarity flip
  Reference orbit
  Injection
  Collimation through cycle
  Loss maps
[Stability investigations continued
Batch to batch to blow-up
Split collision BP]
Back to physics when CMS ready