## Slide 1: Sat 17/11 – Sun 18/11
08:23 Stable beams 3296, initial lumi around 7.1x1033 cm-2s-1.
15:30 No beam from SPS Beam dump switch to be replaced)
20:40 Beam available from SPS
20:50 OP dump: ~180 pb-1 in 12:30 hours.
23:39 Stable beams 3297. Initial luminosity 7.3x1033 cm-2s-1. Larger tune split during the squeeze (-0.005)
00:03 Beam dump due to instability and losses on two bunches leading to BPM LSS6 trigger. ~10 pb-1 in 25 mins. Revert to smaller tune split (-0.003) and only during the last part of the squeeze
02:28 Stable beams 3298. Initial luminosity 7.5x1033 cm-2s-1
05:45 Beam dumped by OP on request of ALICE for an urgent intervention on the cooling of their TPC. End of fill 3298 producing ~70 pb-1 in 3:17 h.
06:20 Access starting
08:30 Access finished. Restarting

## Slide 2: Squeeze - Adjust
b*=80 cm
b*
Sep – IP1
BBQ-H B1

## Slide 3: Squeeze - Adjust
3023 – 3368 – max. LR - collisions in 1/5/8

## Slide 4: Squeeze - Adjust
b*=60 cm

## Slide 5: STABLE BEAMS
After optimization 1-5-8

## Slide 6: STABLE BEAMS
Sep – IP8
BBQ-V B2

## Slide 7: Beginning of Stable Beams
3296
QVB1-QVB2=-0.003
3297
QVB1-QVB2=-0.005

## Slide 8: Bunch length reduction in Stable Beams
M. Hostettler

## Slide 9
M. Hostettler

## Slide 10: Plan
Physics
Pending access:
  Access wire scanner requested for Monday, including tunnel (RP).
  PM32 : CV to check / remove sand.
  Access system
  CMS (Hadronic Forward Calorimeter) > 1 h
  BI: wall current monitor (1 h – point 4 RF zone)

## Slide 12
M. Hostettler