## Slide 1: Tuesday July 19th
Up to 21:00 Cryo recovery.
  Replacement of PLC for cryo controls in IR4.
  Access to PM25 (RP & QPS experts) + 2 EPC experts (PC consignation).
  Access for MKD in UA63.
  Access to P4 for inspection.
  Access to US15 for ATLAS expert to inspect the 2 doors separating UX15 and US15.
  Access to CMS.
  Splice measurement in sector 23.
  Continued on next page…
  Alarm level 3 in SD8. Firemen access in PM85  nothing found.
  A vacuum crate in S81 has crashed and lead to the closure of the arc vacuum valves. An access to PM85 and PM76 (after fire alarm).

## Slide 2: Tuesday July 19th
Up to 21:00 Cryo recovery: (continued)
  Vacuum controls access PM76 to switch on the devices which have dropped out after a problem with the 220V distribution (same problem as in P8).
  Access of EPC to PM85/UJ83 to intervene on 60A converters.
  MKI kick lengths increased by 75 ns (M. Barnes). IQC adjusted.
  Few circuits had to be re-qualified after intervention.
21:00 Cryo back. Cycling…
21:56 Injection.
22:49 Beams dumped (1380b) by vacuum interlock in IP8:
  a few minutes after the end of the injections
  Ch 6-Vacuum b1b2: B T -> F on CIB.UA83.L8.B2

## Slide 3: Wednesday July 20th
23:30 Restart injection probes then physics beam
  After opening valves in A4L8.
  00:12 Injection of physics beam:
  2/3 full: stopped due to vacuum activity in IR8L
  01:00 Continuing injection
  01:15 Machine full.
  Waiting…
02:01 Start ramp.
02:19 Flat top. Waiting at flat top…
  Checked with vacuum piquet before continuing
04:42 Stable beams. Waiting…
  Vacuum improving, some UFO’s cleaned
05:51 Beam dump due to cryo problem in 81
  UJ14, loss of communication in cryo controls

## Slide 4: Beam intensity and vacuum (4L8)
 New issue

## Slide 5: Seen in IR8 BRAN (luminosity)

## Slide 6: Loss pattern

## Slide 7: Pressure Spikes at MKI‘s

## Slide 8: Mores spikes in ramp...

## Slide 9: High losses in IR8L (flat top)

## Slide 10: Checked e-cloud solenoids  all ON

## Slide 11: Stable beams

## Slide 12: Summary vacuum during the night
Dump at 450 GeV

## Slide 13: Ahead
Recover cryo by 8:30.
Beam back at 10:00.
Understand IR8L vacuum problem.
If problems with R2E to are confirmed then review strategy for bunch intensity increase:
  Limit on losses to respect?
  Does vacuum de-condition during technical stop?
  Do we need to scrub for higher bunch intensity to decrease e-cloud and losses around ring?