## Slide 1
1v1

## Slide 2: Machine check out status
17:00 LHC closed
    RB 12 ramp to 6 kA ok now.
    RCBXH2.R8 tripped at standby
      powering failure
    Inject and dump tested fine
    Circulate and dump
    LHC injection pulsing
      RB 12
      Qps board noise appear
      MBIBH 2931 On

## Slide 3: Machine check out status
Prepare for Injection
  18:30
    Precycle fine !!
    Ramping down ALICE Dipole and Solenoid
    Beam on the TED”s
    Ready to inject B2
    Beam on TDI,

## Slide 4: Machine check out status
Beam circulated
    beam 2 was stepwise threaded around the ring, using TCTs, TCLAs and TCSGs to stop the beam. Splash events were given to CMS and ATLAS.
Beam 2 circulating
    Beam 2 was stepwise threaded around the ring,
    TCTs, TCLAs and TCSGs were used to stop the beam.
    Splash events to CMS and ATLAS.
    First orbit

## Slide 5: Machine check out status
B2 is Back!!
  22:17
    B2: >100 turns !!!
    Tune measurement

## Slide 6: Machine check out status
B2
  22:30
    Once the beam was threaded around, it circulated without problems.
    B2 dumped
    Re-injected and trimmed the phase
    It was decided that RF capture will be done today

## Slide 7: Machine check out status
B2
  23:30
  Switch to B1
  beam 1 in point 2 trough 6, beam dumped

## Slide 8: Machine check out status
B1 back as well!!
  00:50
  Both beams Circulating

## Slide 9: Machine check out
Later in the night
  measure/correct tune, chroma, coupling, dispersion measurement - -
    Separation bumps IN but got an error when trying to put the crossing angle, to be looked at this morning
RF working this morning

## Slide 10: Open issues & Access
RQS.A67B1 Auxiliary power supply fault
  Access needed
RQT13.L7B1 high resistance failure
  Current limited to 50 Amps.
BPM TI 2 BPM not triggering
Few self trigger of the LBDS beam 2
RF LDBS frequency link check ongoing
RF power & frequency interlock ongoing
BTVDD B1 no image
LBDS <> Access to be completed

## Slide 11: Planning

## Slide 12: RB 12