## Slide 1: Sunday 27th
AM: Transfer line/LHC matching
  screens and dispersion
13:00 – midnight: Collimator set-up at 450 GeV continued
  Interrupted by site wide glitch at 17:12:06
  23:30 Lose cryo-maintain in P2. Access required.
  B1 19 collimators setup (~19min per collimator)
  B2 21 collimators setup (~17min per collimator)

## Slide 2: Sun 27th – Mon 28th
Overnight
  beam back by 04:00
  Big losses on the MSI at the injection of B2 caused a beam dump + PM. MKE4 problem at the SPS under investigation
  Losses at the end of TI8 caused a trip of a QPS controller that unfortunately required another access in the machine for a local reset.
  After access, we started the pre-cycle at about 6h30.

## Slide 3: Dispersion TI8/LHC
Small oscillation from the beginning and then at the injection point a bigger one, up to 0.5 m. There also seems to be a coupling into the V plane.
Correction proposed
Kajetan & Verena

## Slide 4: Week 8

## Slide 5: 450 GeV
Crossing angle and separation bumps on
  non-closure knobbed
Separation, Xing angles and non-closure knobs trimmed into the ramp.
LHCb on with positive polarity
ALICE on with negative polarity
MBs pre-cycle down to 100 A
Decay well measured but dynamic correction still to be deployed

## Slide 6: B2 Chroma Evolution at 450 GeV
Alick Macpherson

## Slide 7: Ramp
Fast ramp in place
  680 s for energy ramp
  1020 s with plateau for decay
  FIDEL a little off with snapback compensation, chromaticity swings handled with feed-forward
Tune feed forward – looks good
Tune feedback working well
Orbit feedback looks good, scaling of bumps in ramp now in place.

## Slide 8
Time from RB@100A to Ramp start = 60min
Time from RB@100A to Ramp start = 129min
Q’H
Q’V
Q’H
Q’V

## Slide 9: Squeeze
New squeeze to 1.5/10/1.5/3.0 in place
  475 s
Pilots B1/B2 successfully through without stopping
Tune, chromaticity, coupling corrected
  Coupling: both empirical global and calculated local
Orbit
  bumps constant in squeeze
  issue with strange features creeping in – particularly in LHCb
  tracked down to change in bump shape with changing optics
  solution under discussion

## Slide 10: Coupling in squeeze
Xavier Buffet

## Slide 11: Saturday afternoon
Up ramp into squeeze
Step through looking closely at the orbit (Jorg & Kajetan)
At 1.5 m with correct 1.5 m bump reference.
The same real orbit as in the previous entry, but this time compared to the 10/11 m reference.

## Slide 12: Crossing angle bump shape change
Kajetan

## Slide 13: Orbit in squeeze
The orbit issue that we had in IR8 (IR1/5 to a reduced extend) is understood to be a large change in the shape of the Xing angle bump in IR8 (>> than in IR1/5) that we had unfortunately not checked.
  The difference in BPM readings reaches ~5 mm (!!!) around Q4/5, and the change is most pronounced between 10 and 6 m.
The present reference strategy of the OFB was to give a constant reference in the squeeze, which clearly does not work.
Alternative strategies enumerated…

## Slide 14: Optics
Beta beating measured at 450 GeV, flat-top and through the squeeze
Corrections calculated, deployed and optics re-measured
Local coupling measured and corrections applied
Local corrections have made an excellent job all the way between 3.5m and 1.5m
All peak-beatings after correction are between 15% and 20%
R. Tomas, C. Alabau, R. Calaga, R. Miyamoto, F. Schmidt,
G. Vanbavinckhove

## Slide 15: beating correction: beam 1 3.5 m

## Slide 16: beating correction: beam 2 3.0 m

## Slide 17: beating correction: beam 1 2.0 m

## Slide 18: beating correction: beam 1 1.5 m

## Slide 19: Aperture measurements
Global measurement…
First rough estimate of global aperture at injection (detailed analysis to follow):
Must be reviewed by folding in beam loss per measurement. Seem to have higher BLM response (factor 1.5-3) at collimator compared to magnet (different result from last year) -> we can lose a sigma or so from this. .
 | 2011 | 2010
B1H Q6R2 | ~12.0 | ~12.5
B1V Q4L6 | ~13.0 | ~13.5
B2H Q5R6 | ~12.5 | ~14.0
B2V Q4R6 | ~13.0 | ~13.0
Ralph Assmann, Stefano Redaelli, Gabriel Muller, Roderick Bruce, Daniel Wollmann

## Slide 20: Aperture in triplets
 |  |  | Aperture
IR1 | B1 | V | 16.1
IR1 | B2 | V | 15.0
IR5 | B1 | H | 15.4
IR5 | B2 | H | 16.9
IP2 | B1 | V | 14.5
IP2 | B2 | V | 15.0
IP8 | B1 | H | 16.0
IP8 | B2 | H | 16.0
Performed local scans at the triplets for both beams, in the crossing planes. Preliminarily, we found the following aperture values:
Ralph Assmann, Stefano Redaelli, Gabriel Muller, Roderick Bruce, Daniel Wollmann

## Slide 21: Collimation setup – intermediate summary
Setup status @450GeV (preliminary):
B1: all horz. and vertical and 2 skew collimators were aligned so far. 7 skew secondary collimators to be done.
  The measured and expected beam sizes agreed within about 30%. TCSG.B5R3.B1 (140%), TCTH.4L2.B1 (137%), TDI.4L2.B1 (182%) and TCDQ (64%) need to be re-visited.
All B2 collimators aligned.
  The Measured and expected beam sizes agreed within ~30%. The TCSG.A5L3.B2 (174%), TCP.6R3.B2 (167%), TDI (138%) and TCDQ (50%) need to be re-adressed.
Settings were loaded into the BP: CollimatorBP-450GeV_V1@1
To be continued (7 skew collimators in B1)...
R.W. Assmann, M. Cauchi, A. Rossi, G. Valentino, D. Wollmann

## Slide 22: Other
Single bunch damper setup completed for both beams
BPM
  calibration, temperature compensation
  polarity checks
95% of test of beam dump/injection tests without beam completed
Access to Beam dump OK. DSO tests are now considered to be completed successfully

## Slide 23: Premature rumours of hump’s disapperance

## Slide 24: Availability excellent…

## Slide 26: Incoming this week
Finish collimation set-up at 450 GeV
Injection and dump protection set-up
Validation of above
Ramp above
Beating though squeeze revisited, test collisions
RF - Phasing Cavities plus Cavity Sum Calibration
Transverse damper set-up (bunch trains, cleaning)
Coordination: Ralph Assmann & Bernhard Holzer

## Slide 27: Re-commissioning continued

## Slide 28: Conclusions
Mechanics of pre-cycle, ramp and squeeze in good shape
  Base parameters under control
Optics measured and corrected through the cycle.
Instrumentation re-commissioned and in good shape
Feedbacks operational, features being addressed
Collimation set-up progressing well…