## Slide 1: Saturday March 5th
09h30 meeting: OK to go ahead with nominal bunch intensity from beam dump.
Last 24h: Very good on plan as presented yesterday  What is special on weekends? Can we declare the week as weekend?
10h20: Beam dump with RF interlock from freq. trim
  Beta beat correction complete at 3.5 TeV down to 1.5m
  Coupling correction complete at 3.5 TeV
  Beta* measured but not corrected
Ramp down and recover.

## Slide 2: B1 beta beat

## Slide 3: B2 beta beat

## Slide 4: B1 coupling

## Slide 5: B2 coupling

## Slide 6: Saturday March 5th
11h20: Injection nom. bunch. Ramp.
12h53: At 3.5 TeV with 1 nominal bunch per beam.
  Fine ramp.
  Adjustments. Orbit saved.
  Adjustment blow-up functions.
14h53: Dump. Ramp-down and recover.
15h09: RF module 2B2 down. RF piquet.
16h40: Ready for injection.
17h01: Start injection protection setup.

## Slide 7: Fine ramp with nominal bunch…

## Slide 8: Lifetimes…

## Slide 9: RF blowup and bunch length

## Slide 10: RF trip

## Slide 11: Saturday March 5th
17h01 – 00h24: Injection prot. setup. Inj. prot. team.
  TDI angle measurement:
    took data for TDI.B1 -1mrad and TDI.B2 +/- 1 mrad, finished for the data, analysis pending
  TCDI protection validation tests (phase coverage):
    finished data taking for TI2, TI8 to be done in I&D mode
    TCDIs put to 5 sigma settings
    TCP and TCLA in P3 closed to avoid losses in P6 (XPOC)
    calibrated beam loss on the TCDIs for a 2 sigma orbit displacement
    recorded beam losses in TL and ring for whole phases space in 30 deg steps for oscillation amplitudes of 4, 4.5, and 5 sigma
    results look good but full analysis to be done

## Slide 12: Full collimator + protection settings B1

## Slide 13: Full collimator + protection settings B2

## Slide 14: Saturday March 5th
During injection protection setup: several dump problems, requiring piquet and Etienne Carlier.
00h30: Loss maps.
  Comparing two gap calculations (nominal and calibrated gaps).
  Results to be analyzed.
  Probably to be redone with nominal intensity.
05h30: Loss maps done. Prepare beam for collimation setup at 3.5 TeV.

## Slide 15: Loss map example

## Slide 16: Ahead
Sun 07:00 inject and ramp 1 nominal bunch to 3.5 TeV (no squeeze) Establish final reference Collimation setup at 3.5 TeV Sun 18:00 MPS checks at 450 GeV Mon 00:00 Transverse damper setup at 450 GeV (Daniel Valuch et al) Mon 08:00 Injection & dump protection Mon 16:00 Collimation setup at 3.5 TeV