## Slide 1
LHC Status Tue Morning 10-July
Bernhard Holzer, Jan Uythoven

## Slide 2
Mon Late
16:00h cryo back
17:00h LHC “on”, no QPS hick ups, start precycle
17:40h injection probe beam
17:40h Q20 pilot in ... RF phase error ...

## Slide 3
First high intensity Q20 bunch in. 3.26e+11
20:34h
Mon Late
22:14h ramp ... with problems ...
emittances after Squeeze: B1H = 4.2
B1V = 1.5
B2H = 2.8
B2V = 4.2
εn ≈ 2.0

## Slide 4
Mon Late / Night
preliminary pile-up number from CMS at start of SB: 45
from ATLAS at start of SB: 30
23:00h stable beams
23:58h beam dump & cycle
01:25h new injection, ramp, squeeze ...
02:15h beam dump: High losses on B1,
we decided to dump since the pile-up wouldn't be better than before.
03:19h new injection
B1 heavily unstable during the squeeze
 dumped by operator
05:35h new injection

## Slide 5
Tue Morning
07:00h ... finally stable beams