## Slide 1: Day 22.3.
Morning spend in access (started around noon)
  QPS: RQT12.L5B1,RQTL11.L5B1/B2
  cryo-valve for RQTL9.R3B1
  temperature reading in the current leads of RSS.A56B2
15:30: start-pre-cycle
16:00: SPS short of main magnet system
  LBDS BIC test while we wait for the SPS
20:00: SPS ready but there is now a problem with the QPS in S12
  requires intervention
21:45: Access finished; start pre-cycle

## Slide 2: Night 22.3.
00:07: Finally preparing again for beam:
  Trip of RCBH22.L2B2
  Vacuum interlock in TI2  vacuum valve stayed open after access
  RF ModuleM1B2, LINE 4B2 down again. Could be reset.
  injection and RF tuning (injection phase).
00:30: beam back in the LHC:
  Tune, chromaticity and coupling adjustments
  LBDS Beam1 fails and can not be rearmed from CCC  called Jan
  RCBH22.L2B2 fails again (spurious loss of communication)  called Piquet; requires access for repair
03:00: Feedback commissioning starts

## Slide 3: Night 22.3.
Tune feedback: reduced bandwidth from 0.1 Hz to 0.4 Hz; Beam1
  should limit the maximum dV/dt and dI/dt values

## Slide 4: Night 22.3.
Tune feedback on with coupling adjustments

## Slide 5: today
03:25: Fault on MKB for Beam2 (problem with power supply card)
   called Piquet but repair requires access; continue with Beam 1
  Trip of B1 and B2 undulators
  RQFA56: problem of resetting QPS controller  could be reset MP3 expert
07:40: Beam back
Tentative program:
  Ramp to 3.5 TeV
  Orbit and TCT adjustments and optics measurements
  Collimation check and set up at 3.5 TeV
  LBDS set-up (at 450GeV and 3.5 TeV)
Still not finished:
  damper studies
  RF tuning

## Slide 6: today
Open Issues:
  Klystron in Pt4
  BI needs access for synchrotron light monitor
  BPMs in IP5?
  RCBH22L2 B2 still requires intervention for PC communication