## Slide 1
Results from Damper commissioning
5-6 May 2010
continued damper commissioning V.B2
had to re-load some settings that were lost, some software issues
tune peak reduction with damper (thanks Ralph for measurements)
advanced with H.B1, V.B1, HB1, ready to close loop
ready to leave V.B2 on for a trial ramp
next steps:
abort gap cleaning V.B2
upgrade of firm ware to enlarge tune range in order to be
ready for perturbations farther away from tune
above 2x1010, re-adjustment of pick-up (gain/ (I,Q) phase rotation)

## Slide 2
Damping with vertical beam 2, 1x1010
FB on
FB off
kicked by Q kicker at 50% strength

## Slide 3
High gain
Lower gain
40 turns damping achieved with maximum gain (2 kickers used), but

## Slide 4
without damper
with damper, max gain, 2 kickers
with damper, lower gain, 2 kickers
Tune peak broadens
seen first by R. Steinhagen
range were FB works well
(limits: 45 degrees phase error)
less broadening with lower gain
reduction of tune peak, i.e.
residual oscillations by more than 20 dB
not yet good for hump,
enlarge tune range (change signal processing FPGA firmware)

## Slide 5
FB on
Life time with FB on (absence of hump)
lifetime drops if perturbations outside range of FB come in
 to be fixed by 2 pick-ups scheme with short delay processing

## Slide 6
Beam Size evolution
FB on