## Slide 1: Thursday 20.05
Access, access, access
  QPS, CV, cryo, BI, experiments, ….
  Water leak in UA27 affecting PCs – repair started
Early afternoon
  S12 : lost cold compressor….
18:00-23:00 : QPS S67
  QPS tests with 10A/s – OK !
02:00 : Water leak in UA27 fixed.
03:00-04:00 Access in 67 for RB.67 earth fault
  Fixed by EPC
04:00-06:00 Various issues…
  QPS_OK, PCs..
08:00 : getting ready for beam

## Slide 2: Friday 21.05
Tentative program:
  08:00-12:00 : RF capture studies (higher intensity)
  12:00-16:00 : LBDS checks at injection
  16:00 : prepare for physics 6 x 2E10
  Weekend :
    Physics, moving to 13 x 2E10 if ramp & squeeze Ok, COD interlock active
    Some short inter-fill studies (daytime):
      BI : BPM versus intensity
      Damper ???