## Slide 1: LHC Operation Week 41
Coordination G.Arduini, M. Lamont
Aim for the week
  Peak luminosities > 1032 cm-2 s-1

## Slide 2: Statistics
Mon 11/10 at 07:00 to Mon 18/10 07:00
  Set-up with beam: 56 %
  Stable beams: 21 %
  Set-up without beam: 10 %
  Faults: 13 %
  Delivered luminosity: ~ 7.8 pb-1
  Total luminosity delivered so far: ~23.8 pb-1
Major stops:
  Access for injection loss investigations, MKI, LBDS

## Slide 3: Overview
Injection loss issues with us for most of the week
Tue 12/10 | > 1.3 1032 cm-2 s-1 but only for 1 minute  fill with XS emittances and XL beam-beam tune spread
Thu 14/10 | 1032 cm-2 s-1 in stable beams with 248 bunches/beam
Fri 16/10 | VdM scan for the experiments completed Increased number of bunches from 248 to 312
Sun 17/10 | Quench test at 3.5 TeV Peak Luminosity of 1.48 1032 cm-2 s-1 dumped by UFO after 0.5 h just above threshold

## Slide 4: Collisions
Fill | # bunch | N bunch [1011 p] | eH/V B1 @inj [mm] | eH/V B2 @inj [mm] | Lpeak [1032 cm-2s-1] | eH/V @coll. from lumi [mm] | Stable beams [h] | Lint [pb-1] | Reason for dump | eH/V @end of coast (from Lumi scan) [mm]
1408 | 248 | 1.02 | - | - | 0.94 | 2.5 | 9.5 | >2.4 | Prog. | 3.8/3.9
1410 | 256 | 1.04 | 1.5/1.3 | 1.4/1.6 | 1.3 | 1.8 | 0 | 0 | BLM on MQW | -
1418 | 248 | 1.04 | 1.7/1.6 | 2.1/2.2 | 1.03 | 2.4 | 8.5 | >2.4 | PC IT.R1 | -
1422 | 16 | 0.78 | 2.4/2.6 | 2.6/3.2 | 0.018 | 3.9 | 5.5 | 0.03 | LBDS | -
1424 | 312 | 1.13 | 2.0/1.9 | 2.2/2.4 | 1.35 | 2.6 | 1 | 0.4 | UFO LHCb BCM | -
1427 | 312 | 0.89 | 2.0/1.8 | 2.2/2.4 | 0.86 | 2.6 | 9.5 | 2.3 | Prog. | 3.2/3.1
1430 | 312 | 1.15 | - | - | 1.48 | 2.4 | 0.6 | 0.3 | UFO Pt.4 | -
Typical emittances in collision 2.5 mm
Studies on XS emittances to be continued..

## Slide 5: Fill #1410
Lifetime dip to ~1 hour recovering to 5 hours
BLM 83 s running sum triggered the beam dump on MQW (threshold lower by a factor 10 as compared to similar magnets in the same region)  corrected afterwards  to be continued
Luminosities compatible with emittances of ~1.8 mm for a beam-beam tune shift of approximately >0.02 (for bunches seeing 3 collisions)
h

## Slide 6: Fill #1410
Separation bump
Beam loss
On set of losses at: 6.4 sigma
Peak losses at: 1.4 sigma
Still cleaning
beam dump
The LHC beams will cross each other and experience perturbations as a result of the beam-beam effect at the interaction points, which can result in emittance growth and halo creation. The beam-beam force is approximately linear for small offsets and highly non-linear for larger offsets with peaks in growth close to 0.3 and 1.5 σ separation
S. M. White, H. Burkhardt, S. Fartoukh, T. Pieloni
M. Lamont

## Slide 7: LHC protons 2010: mission accomplished

## Slide 8: Stable beams #1430
3.6x1013 p/beam in collision (~20 MJ/beam)
L0>1.3x1032 cm-2 s-1  Emittance in collision 2.4 um
Damped by UFO event after 0.5 hour (~250 nb-1). UFO event on beam 1 close to BSRT in point 4 (just above threshold)

## Slide 9: VdM scans (15/10)
3-4h delay due to pt 8 trip. Terminated prematurely by LBDS interlock (MKB fake vacuum reading)  not the first time!!  Redundancy to be added?
Completed all VDM
Still to do:
  length scale calibrations in IP5 and IP2
    can be done in physics
  longitudinal scan tests
    can be done in physics, but better test once in a low intensity fill ?
LHCb scans
CMS scans
ALICE scans
M. Ferro-Luzzi

## Slide 10: Quench test (17/10)
Quench test:
  Beam intensity: B1: 2.38x1010 p (eH/V=6/7 mm) B2: 2.05x1010 p (eH/V=11/13 mm)
  bump at MQ14.R2 vertical positive (B2)
  Total loss ~1x1010 p in 7.3 s
  Losses about a factor 10 below the threshold values (see plot). The thresholds were increased by a factor 3 before test.
  QPS thresholds exceeded on MQ14.R2
  Preliminary conclusion: BLM thresholds should be decreased by a factor 3 (or more) to avoid QPS triggers  to be analyzed in detail
B. Dehning, J. Wenninger et al.

## Slide 11: Injection issues - summary
Un-captured beam from SPS
  Thursday-Friday night
  Swept across TDI by injection kick – dumped by LHCb
  Tracked down to 800 MHz in SPS
Obstruction in MSI at IP2 leading to losses at B1 injection
  Deterioration observed in 2 occasions: Fri 08/10 and & Sat 16/10
Capture losses in LHC
  Very dependent on longitudinal beam quality from the injection (150 ns is not good in that respect)
  Very (too?) low tolerances in LHC – general issue with fast losses at 450 GeV – dumping beam after the event

## Slide 12: Injection losses Thu-Fri night
Thorough verification of the beam quality in the SPS started in the night and continued during the morning (T. Bohl): found 800 MHz RF frequently not locking to reference (given by main RF system)  source of noise, blow-up and uncaptured beam even at SPS flat-top  corrected  need for remote monitoring of the RF frequency and/or alarms when not correct
Increased the LHCb BCM threshold by factor 3
SPS 800 MHz RF not locking
SPS 800 MHz RF OK
SPS 800 MHz RF not OK

## Slide 13: Injection losses B1
Radiation survey and X-ray (Tue 12/10) have evidenced a clear aperture restriction at the transition between the injection septa MSIB/MSIA due to a non-conformity in the mounting of the interconnection
J-M. Dalin
Circulating beam
Injected beam

## Slide 14: Injection losses B1
old
old
new
new
High losses
No losses
High losses
No losses
4 mm Vertical
+1 mm Horizontal
Wed 13/10
  aperture scans of problematic region in injection septa L2
  TL steering and associated correction in LHC
C. Bracco, B. Goddard et al.

## Slide 15: MSI interconnection repair
MSI solution is not stable: deteriorating with time
Preparing to intervene on the interconnection (3-4 days):
  Inject Neon
  open and fix: removal of the inserts and RF fingers (to be reinstalled later during Christmas stop)
  pump, bake, pump
And move technical stop to Tues-Wed-Thurs next week

## Slide 16: Plan for the day
Loss Maps measurements until 11:00
11:00 – 15:00 Abort gap cleaning
15:00 – 20:00 RF studies
Physics overnight, if problems at injection Plan B with studies.

## Slide 17: List of Studies
Periodic loss maps
Orbit shift versus TCT check:
  collide 1 bunch and check the TCT center change as compared to predicted orbit change.
All in one ramp, squeeze, collide - 1 shift
  Plus test of 'dynamic' references for the OFB (varying Xing.separation bump): injection, then test of ramp + first part of squeeze
IR aperture at 3.5 TeV
50 ns – pilot runs
  After 3-4 fills with ~400 bunches
Push beam-beam tune shift with 150 ns
  one test already performed with #1410
Beta* measurement in IP8

## Slide 18: List of Studies
Injection and Dump:
  Abort gap cleaning tests B1/B2 at 450 GeV and 3.5 TeV [2 shifts]
  Injection gap cleaning deployment tests, 450 GeV, B1/B2 [1 shift]
  High intensity 32b injection for B2 - filling and P6 interlock checks for 350 and 400b schemes [4h]
  MKI8.B2 fine timing adjustment (1st bunch in train always gets too large a kick), and also synchronisation checks [2 h]
  50 ns bunch train injection for B2 [1 shift?]
  Studies SPS-LHC emittance preservation at injection, and growth on flat bottom [1 shift]
  Asynch dump tests 3.5 TeV for B1/B2, to check stablity [1 ramp]
RF:
  RF noise measurements

## Slide 19: List of Studies
BI:
  Check the linearity of the fast BCT’s in the new configuration for nominal bunches
  Tune the High BW/Low Gain fast BCT calibration for the coming ion run
  Measure the High BW/Low Gain fast BCT sensitivity limit and linearity for low intensity bunches (ion run)
  Re-check BPM sensitivity limit
  Calibrate the abort gap over the whole ramp
  Check the abort gap acquisition gate timing resolution and stability
  Commission BGI in preparation to ions – started…
  Check BSRT/BGI/BWS cross-calibration including corresponding emittance logging
  Test and compare bunch/bunch profile measurement via BWS and/or BSRT
  PLL studies during ramp continued
  JJG: for all this, we would need the 2 rings for a few hours at 450 GeV then a ramp and again a few hours at 3.5 TeV. One shift

## Slide 20: Massi’s desiderata
50 pb-1 total (24 delivered so far)
  9 fills@3 pb-1 ~ 9 good days
Alice – fill without dipole/solenoid
Totem – dedicated fill
Totem – 90 m optics
LHCb – switch polarity – plus test ramp (combine with BI plus map)

## Slide 21: Access Requests
Verification of the flange alignment between MSIB and MSIA  2 hours TE/VSC
Verification MSI transition in point 8  ½ day (Radiography)
IR1 solenoid (for e-cloud suppression) controls
Intervention on DCBCT  P. Odier (2 hours)
ALICE pixel cooling: 8 h