## Slide 1: MD#3 Progress
Ralph Assmann, Giulia Papotti, Frank Zimmermann
25 August 2011

## Slide 2: MD Planning Wed – Thu (24. – 25.8.)
Day | Time | MD | MP
Wed | 04:00 | Ramp down, cycle | 
 | 06:00 | 450 GeV  3.5 TeV: Head-on beam-beam + 1h data taking (stable beams) – for highest pile-up | B
 | 13:00 | Ramp down, cycle | 
 | 15:00 | 450 GeV  3.5 TeV: Optics setup for b*=1m (1) – Pilots through squeeze, measure and correct Q, Q’, C, orbit, measure beating and local coupling | A
 | 19:00 | Ramp down, cycle | 
 | 21:00 | 450 GeV  3.5 TeV: Long bunch length – RF setup at injection, test ramp for losses in IR3, voltage change at flat top | B
Thu | 03:00 | Ramp down, cycle | 
 | 05:00 | 450 GeV  3.5 TeV: Beam Instrumentation | B
 | 13:00 | Ramp down, cycle. | 
 | 15:00 | 450 GeV  3.5 TeV: LR beam-beam – 2 batches, effect of number of LR interactions, effect of emittance | C
Postponed to after TS

## Slide 3: b*=1 m
“Squeeze to 1m beta star without problems.”
calibration for beta* curves not yet final
S. Redaelli et al

## Slide 4
b*=1 m
tunes & coupling
later coupling corrected to below 0.002 for both beams

## Slide 5
beam-1 beta beating at b*=1 m similar to b*=1.5 m
peak beta-beat of around 10%-15%
R. Tomas, R. Miyamoto. G. Vanbavinckhove

## Slide 6
beam-2 beta beating at b*=1 m similar to b*=1.5 m
peak beta-beat of around 10%-15%
R. Tomas, R. Miyamoto. G. Vanbavinckhove

## Slide 7
R. Tomas, R. Miyamoto. G. Vanbavinckhove
beam-1 normalized dispersion for b*= 1.5 m & 1 m comparable;
peak normalized dispersion beat of 0.04 m^(1/2); jump at IP5

## Slide 8
R. Tomas, R. Miyamoto. G. Vanbavinckhove
beam-2 peak normalized dispersion for b*= 1.5 m
peak normalized dispersion beat of 0.04 m^(1/2);

## Slide 9
R. Tomas, R. Miyamoto. G. Vanbavinckhove
beam-2 vertical dispersion for b*= 1.5 m & 1 m comparable;
peak vertical dispersion beat of 20 cm; slightly larger at 1.5 m

## Slide 10
R. Tomas, R. Miyamoto. G. Vanbavinckhove
beam-1 peak vertical dispersion beat of 20 cm

## Slide 11
beam-1 chromatic beta-beat for b*=1 m (Montague function W): small discrepancy in y plane
R. Tomas, R. Miyamoto. G. Vanbavinckhove

## Slide 12
beam-2 chromatic beta-beat for b*=1 m (Montague function W): measurement and model agree
R. Tomas, R. Miyamoto. G. Vanbavinckhove

## Slide 13
Beam-1 local coupling for b*= 1 m &1.5 m: No clear jumps are observed (to be confirmed with segment-by-segment technique) → local coupling knobs are performing well
R. Tomas, R. Miyamoto. G. Vanbavinckhove

## Slide 14
Beam-2 local coupling for b*= 1 m &1.5 m: No clear jumps are observed (to be confirmed with segment-by-segment technique) → local coupling knobs are performing well
R. Tomas, R. Miyamoto. G. Vanbavinckhove

## Slide 15
Corrections: No extra corrections; the corrections implemented at 1.5 m were kept constant (local and global corrections for beta-beat and coupling) until 1 m. b* from K-modulation: Preliminary analysis indicated some important waist shift (?!), but after error propagation results are OK, e.g.
IP1 beta* err[m]
B1H 1.20 0.20
B1V 1.05 0.13
B2H 1.14 0.10
B2V 1.17 0.18
R. Tomas, R. Miyamoto. G. Vanbavinckhove, et al
b*=1 m

## Slide 16
“long bunch length”
P. Baudrenghien,
E. Shaposhnikova
T. Mastoridis,
L. Ponce, et al
filling pattern

## Slide 17
“long bunch length”
P. Baudrenghien,
E. Shaposhnikova
T. Mastoridis, et al
after Frev-amplitude modulated excitation
at flat top - max. bunch length >1.5 ns

## Slide 18
individual bunch lengths since start of flat top
from 1.15 to 1.65 ns
“long bunch length”
P. Baudrenghien,
E. Shaposhnikova
T. Mastoridis, et al

## Slide 19
integrated losses since start of flat top
“long bunch length”
P. Baudrenghien,
E. Shaposhnikova
T. Mastoridis, et al

## Slide 20
“long bunch length”
losses also in IR 7

## Slide 21
“long bunch length”
recovery of beam lifetimes after stop of excitation
P. Baudrenghien,
E. Shaposhnikova
T. Mastoridis, et al

## Slide 22
“long bunch length”
P. Baudrenghien,
E. Shaposhnikova
T. Mastoridis, et al
bunch length after two steps of
RF voltage reduction

## Slide 23
“long bunch length”
P. Baudrenghien,
E. Shaposhnikova
T. Mastoridis, et al
integrated losses after two steps of
RF voltage reduction

## Slide 24
“beam instrumentation”
MD in progress – several studies in parallel
Direct Dump Calibration
E. Nebot, et al
shots on closed TCSG in IP 6
beam intensity
& BLM readings
for different shots

## Slide 25: MD Planning Wed – Thu (24. – 25.8.)
Day | Time | MD | MP
Wed | 04:00 | Ramp down, cycle | 
 | 06:00 | 450 GeV  3.5 TeV: Head-on beam-beam + 1h data taking (stable beams) – for highest pile-up | B
 | 13:00 | Ramp down, cycle | 
 | 15:00 | 450 GeV  3.5 TeV: Optics setup for b*=1m (1) – Pilots through squeeze, measure and correct Q, Q’, C, orbit, measure beating and local coupling | A
 | 19:00 | Ramp down, cycle | 
 | 21:00 | 450 GeV  3.5 TeV: Long bunch length – RF setup at injection, test ramp for losses in IR3, voltage change at flat top | B
Thu | 03:00 | Ramp down, cycle | 
 | 05:00 | 450 GeV  3.5 TeV: Beam Instrumentation | B
 | 13:00 | Ramp down, cycle. | 
 | 15:00 | 450 GeV  3.5 TeV: LR beam-beam – 2 batches, effect of number of LR interactions, effect of emittance | C
Postponed to after TS

## Slide 26: MD Planning Wed – Thu (24. – 25.8.)
Day | Time | MD | MP
Wed | 04:00 | Ramp down, cycle | 
 | 06:00 | 450 GeV  3.5 TeV: Head-on beam-beam + 1h data taking (stable beams) – for highest pile-up | B
 | 13:00 | Ramp down, cycle | 
 | 15:00 | 450 GeV  3.5 TeV: Optics setup for b*=1m (1) – Pilots through squeeze, measure and correct Q, Q’, C, orbit, measure beating and local coupling | A
 | 19:00 | Ramp down, cycle | 
 | 21:00 | 450 GeV  3.5 TeV: Long bunch length – RF setup at injection, test ramp for losses in IR3, voltage change at flat top | B
Thu | 03:00 | Ramp down, cycle | 
 | 05:00 | 450 GeV  3.5 TeV: Beam Instrumentation | B
 | 13:00 | Ramp down, cycle. | 
 | 15:00 | 450 GeV  3.5 TeV: LR beam-beam – 2 batches, effect of number of LR interactions, effect of emittance | C
Postponed to after TS

## Slide 27: Draft MD Planning Fri – Sat (26. – 27.8.)
Day | Time | MD | MP
 | 23:00 | Ramp down, cycle. | 
Fri | 01:00 | 450 GeV: Transverse damper – beam blowup at injection | B/C
 | 07:00 | 450 GeV  3.5 TeV: Aperture – scraping pilot beam tails in triplets, maybe test global aperture measurement with transverse damper | B
 | 15:00 | Ramp down, cycle. | 
 | 17:00 | 450 GeV: 25 ns studies – injection of up to 144b/288b, damper | B
Sat | 00:00 | 450 GeV: 25 ns studies – vacuum, ecloud, RF | B
 | 07:00 | 450 GeV  3.5 TeV: Optics setup for b*=1m (2)– apply proposed beating and local coupling corrections; at 1m: measure beating and coupling, verify corrections, test collision beam process; check LR beam-beam with new b* & reduced crossing angle | A
 | 15:00 | Ramp down, cycle. | 
 | 17:00 | 450 GeV  3.5 TeV: Collimator setup for b*=1m– tight collimation settings, set up TCT’s in IR, loss maps. Asynchronous dump, if time left. | B

## Slide 28: Draft MD Planning Sun – Mon (28. – 29.8.)
Day | Time | MD | MP
Sun | 01:00 | Ramp down, cycle. | B
 | 03:00 | 450 GeV  3.5 TeV: p-p rephasing – debunching during ring rephasing with nominal emittances | 
 | 09:00 | Ramp down, cycle. | 
 | 11:00 | 450 GeV: UFO studies – generation mechanism at MKI’s, statistics, MKQA tests (p-Pb interlock test in the shadow) | C
 | 19:00 | 450 GeV: Quench margin at injection – observation with special QPS instrumentation, losses from TCLIB collimator | C
 | 22:00 | 450 GeV  3.5 TeV: Quench test at 3.5 TeV – test losses in other dispersion-suppressors – dropped if extra time needed for b*=1m | C
Mon | 06:00 | Technical Stop | 
Needs from experiments:
-Luminometers on during beam-beam MDs and in the second slot of b*=1 m