## Slide 1: 12.12.2009
-10:00: Transverse IP adjustments in all experiments
-11:00: Lost beam
For preparation of next fill we decide to turn ALICE spectrometer on
 problem with injection interlock due to ‘non-closure’ of ALICE bump
 problem related to calibration curves in interlock system
-13:00: MKI.B1 generator fault and Beam 1 erratic dump
Done in parallel:
-synchrotron light monitor data versus time indicates transverse
emittance growth  consistent with 8 kHz excitation in vertical plane

## Slide 2: Synchrotron light monitor data versus time

## Slide 3: Synchrotron light monitor and CT versus time

## Slide 4: 12.12.2009
-13:00: Beam 2 injected  chromaticity adjustments
-14:30: Both beams back, chromaticity measurement and swapping
tunes for Beam1  lifetime increases from 1h to 5h
but hard to measure Qx (many spectral lines)
-14:50: lost beams due to trip of MQTL11.L3 B2 (same as last night)
faulty DCCT (disconnected one of the two signals)
-16:30: RF Studies (2 circulating pilots)
-19:00: Continue with transverse IP adjustments (4 x 2 1010 in both beams) in
ATLAS, ALICE, CMS (LHCb done in the morning)
-21:25: Lost Beam2 due to BPM interlock in IR6
-22:30: Optimize tunes and Q’ for lifetime before preparing new fill
Beam1 lifetime ca. 3h & Beam2 lifetime ca. 1 hour before
Beam1 lifetime ca. ?? & Beam2 lifetime ca. ??hours after

## Slide 5: ScanY: CMS BX = 51
51

## Slide 6: Horizontal Scan ATLAS:

## Slide 7: Friday afternoon fill with bad lifetime in Beam2

## Slide 8: Synchrotron light monitor data versus time

## Slide 9: 12.12.2009
-00:00: Finished beam adjustments and preparing new fill.
Lost cryo due to faulty temperature reading in RSS in S81
-01:36: ready to re-inject: still bead lifetime for Beam2
-03:30: Beams declared stable
-06:30: Beam lost due to tripped PC (RQTF) and QPS (RQ6R8.B1)
-08:45: Preparing new fill

## Slide 10: Friday night fills

## Slide 11: 12.12.2009: Plan for the weekend:
-Finish luminosity production at 450 GeV  Sunday morning
Other tasks on the agenda from the machine point of view:
-Ramp test: Orbit correction at end of ramp!
MPS and beam dumping system at 1.1 TeV (end of ramp?)
Protection devices and collimation system setup at 1.1 TeV
Other miscellaneous work:
      -finish circuit polarity checks
      -finish kick response measurements
      -orbit feedback commissioning
      -nQPS quench threshold test with beam (bunch intensity < 2 109)

## Slide 12: Horizontal Beam Q’: after correction

## Slide 13: Beam life times night fill: with corrections in

## Slide 14: Beam life times night fill: with corrections & filled

## Slide 15: Beam life times night fill: old Q’ settings

## Slide 16: Beam life times night fill: old Q’ settings

## Slide 17: Beam life times night fill: stable beam life times

## Slide 18: Beam life times night fill: end of night run

## Slide 19: Friday evening fill after adjustments: